| ID | Unique_ID | Task_Name | Duration | Type | Baseline_Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | 1 | Form partnerships | 1 day | Fixed Duration | 0 days |
| 2 | 2 | Establish contact with ICANN staff/Board | 1 day | Fixed Units | 0 days |
| 3 | 3 | Establish contact with SSAC | 1 day | Fixed Units | 0 days |
| 4 | 4 | Establish contact with gTLD applicants | 1 day | Fixed Units | 0 days |
| 5 | 5 | Establish contact with GNSO constituencies | 1 day | Fixed Units | 0 days |
| 6 | 6 | Establish contact with other AC/Sos | 1 day | Fixed Units | 0 days |
| 7 | 7 | Establish contact with ISPs | 1 day | Fixed Units | 0 days |
| 8 | 8 | Establish contact with network administrators | 1 day | Fixed Units | 0 days |
| 9 | 9 | Establish contact with RIRs and numbering community | 1 day | Fixed Units | 0 days |
| 10 | 10 | Establish contact with technical community/associations | 1 day | Fixed Units | 0 days |
| 11 | 11 | Establish contact with others, as identified | 1 day | Fixed Units | 0 days |
| 12 | 12 | Create social community and shared workspace | 1 day | Fixed Units | 0 days |
| 13 | 13 | Collect/share existing documents/resource | 1 day | Fixed Units | 0 days |
| 14 | 14 | Prepare/conduct kickoff meeting - brainstorming, etc. | 1 day | Fixed Units | 0 days |
| 15 | 15 | Conduct ongoing coordination and update meetings | 1 day | Fixed Units | 0 days |
| 16 | 16 | Assess risk and readiness | 1 day | Fixed Duration | 0 days |
| 17 | 17 | Establish ongoing conversations with key people and organizations | 1 day | Fixed Units | 0 days |
| 18 | 18 | Develop and establish risk and readiness tracking system | 1 day | Fixed Units | 0 days |
| 19 | 19 | Develop risk-assessment tools and techniques | 1 day | Fixed Units | 0 days |
| 20 | 20 | Conduct risk assessment of new gTLDs | 1 day | Fixed Units | 0 days |
| 21 | 21 | Conduct readiness assessment of gTLD operators | 1 day | Fixed Units | 0 days |
| 22 | 22 | Conduct readiness assessments of ISPs | 1 day | Fixed Units | 0 days |
| 23 | 23 | Conduct readiness assessment of network operators | 1 day | Fixed Units | 0 days |
| 24 | 24 | Assess availability of experts for network mitigation work | 1 day | Fixed Units | 0 days |
| 25 | 25 | Summarize results | 1 day | Fixed Units | 0 days |
| 26 | 26 | Determine what preparations are needed | 1 day | Fixed Duration | 0 days |
| 27 | 27 | Develop/distribute tools and techniques to identify at-risk networks | 1 day | Fixed Units | 0 days |
| 28 | 28 | Develop/distribute tools and techniques to mitigate risks | 1 day | Fixed Units | 0 days |
| 29 | 29 | Develop/distribute tools and techniques to plan risk identification and mitigation projects | 1 day | Fixed Units | 0 days |
| 30 | 30 | Establish a mechanism to share and coordinate risk identification and mitigation projects | 1 day | Fixed Units | 0 days |
| 31 | 31 | Conduct ongoing surveys of status of key organizations and networks | 1 day | Fixed Duration | 0 days |
| 32 | 32 | Network operators | 1 day | Fixed Units | 0 days |
| 33 | 33 | ISPs | 1 day | Fixed Units | 0 days |
| 34 | 34 | DNS providers | 1 day | Fixed Units | 0 days |
| 35 | 35 | gTLD registries and back-end operators | 1 day | Fixed Units | 0 days |
| 36 | 36 | Availability and capability of network-mitigation experts | 1 day | Fixed Units | 0 days |
| 37 | 37 | Prepare people and organizations | 1 day | Fixed Duration | 0 days |
| 38 | 38 | Prepare/publish request for proposal templates suggested vendor lists | 1 day | Fixed Duration | 0 days |
| 39 | 39 | Network reconfiguration | 1 day | Fixed Units | 0 days |
| 40 | 40 | Application updates | 1 day | Fixed Units | 0 days |
| 41 | 41 | Revising/replacing internal certificates | 1 day | Fixed Units | 0 days |
| 42 | 42 | Identify unrepairable, unreplacable applications/networks/certs | 1 day | Fixed Units | 0 days |
| 43 | 43 | Develop/distribute work-around techniques for unrepairable applications | 1 day | Fixed Units | 0 days |
| 44 | 44 | Revise templates, techniques and plans based on failures during first-round projects | 1 day | Fixed Units | 0 days |
| 45 | 45 | Provide training and briefings to interested parties | 1 day | Fixed Units | 0 days |
| 46 | 46 | Identify networks with special needs and requirements | 1 day | Fixed Units | 0 days |
| 47 | 47 | Ensure volunteer "netizen" groups are trained and ready to assist | 1 day | Fixed Units | 0 days |
| 48 | 48 | Registry mitigation hot lines open and staffed -- and known to ISPs and network providers | 1 day | Fixed Units | 0 days |
| 49 | 49 | Practice emergency responses | 1 day | Fixed Duration | 0 days |
| 50 | 50 | Develop training materials | 1 day | Fixed Units | 0 days |
| 51 | 51 | Plan "dry run" excercises | 1 day | Fixed Units | 0 days |
| 52 | 52 | Conduct "dry run" exercises to check response speed | 1 day | Fixed Units | 0 days |
| 53 | 53 | Respond to problems | 1 day | Fixed Units | 0 days |
| 54 | 54 | Monitor network traffic for 6-month "look ahead" interval | 1 day | Fixed Units | 0 days |
| 55 | 55 | Contact all operators of networks showing failures | 1 day | Fixed Units | 0 days |
| 56 | 56 | Repair un-mitigated problems | 1 day | Fixed Duration | 0 days |
| 57 | 57 | Select and train full community preparedness team (part time) | 1 day | Fixed Units | 0 days |
| 58 | 58 | Monitor network traffic for 3-month "look ahead" interval | 1 day | Fixed Units | 0 days |
| 59 | 59 | Monitor network traffic for 1-month "look ahead" interval | 1 day | Fixed Units | 0 days |
| 60 | 60 | Expand registry mitigation hot lines to 24/7 operation | 1 day | Fixed Units | 0 days |
| 61 | 61 | Registry mitigation teams on 24 hour duty for first week after delegation | 1 day | Fixed Units | 0 days |
| 62 | 62 | Volunteer "netizen" groups assist if needed | 1 day | Fixed Units | 0 days |
| 63 | 63 | Community prep team on 24-hour duty for first two weeks | 1 day | Fixed Units | 0 days |
| 64 | 64 | Lead/manage the effort | 1 day | Fixed Duration | 0 days |
| 65 | 65 | Form team nucleus | 1 day | Fixed Duration | 0 days |
| 66 | 66 | Name the steering committee and have them ID chair(s) | 1 day | Fixed Units | 0 days |
| 67 | 67 | Project leader | 1 day | Fixed Units | 0 days |
| 68 | 68 | First staff experts | 1 day | Fixed Units | 0 days |
| 69 | 69 | Conduct first meeting of steering committee | 1 day | Fixed Duration | 0 days |
| 70 | 70 | Set the vision | 1 day | Fixed Units | 0 days |
| 71 | 71 | Set the tone | 1 day | Fixed Units | 0 days |
| 72 | 72 | Check level of understanding | 1 day | Fixed Units | 0 days |
| 73 | 73 | Set goals | 1 day | Fixed Units | 0 days |
| 74 | 74 | Develop project plans and obtain approval | 1 day | Fixed Duration | 0 days |
| 75 | 75 | Conduct survey to ID useful planning templates | 1 day | Fixed Units | 0 days |
| 76 | 76 | Develop task lists, resource requirements, deliverables, etc. | 1 day | Fixed Units | 0 days |
| 77 | 77 | Discuss use/role of donated professional services from the community | 1 day | Fixed Units | 0 days |
| 78 | 78 | Identify other sources of resources and funding | 1 day | Fixed Units | 0 days |
| 79 | 79 | Discuss use/role of contractors/consultants | 1 day | Fixed Units | 0 days |
| 80 | 80 | Prepare project cost estimates | 1 day | Fixed Units | 0 days |
| 81 | 81 | Prepare budget and obtain approval: | 1 day | Fixed Units | 0 days |
| 82 | 82 | Obtain budget approval from resource-providers | 1 day | Fixed Units | 0 days |
| 83 | 83 | Establish the project team | 1 day | Fixed Duration | 0 days |
| 84 | 84 | Establish subgroups to tackle identified issues | 1 day | Fixed Units | 0 days |
| 85 | 85 | Establish criteria for joining community preparedness team | 1 day | Fixed Units | 0 days |
| 86 | 86 | Create first draft of preparedness plans | 1 day | Fixed Units | 0 days |
| 87 | 87 | Obtain approval for preliminary preparations budget | 1 day | Fixed Units | 0 days |
| 88 | 88 | Address funding shortages | 1 day | Fixed Units | 0 days |
| 89 | 89 | Prepare contracts for consultants | 1 day | Fixed Units | 0 days |
| 90 | 90 | Inform people about what is happening | 1 day | Fixed Units | 0 days |
| 91 | 91 | Establish web site and social-media identities (twitter, facebook, linkedin, etc) | 1 day | Fixed Units | 0 days |
| 92 | 92 | Develop PR around preparedness plans | 1 day | Fixed Units | 0 days |
| 93 | 93 | Conduct community-wide webinars throughout | 1 day | Fixed Units | 0 days |
| 94 | 94 | Provide status updates for active participants | 1 day | Fixed Units | 0 days |
| 95 | 95 | Provide more general updates to broader community | 1 day | Fixed Units | 0 days |
| 96 | 96 | Conduct follow-up, "lessons learned" meetings | 1 day | Fixed Units | 0 days |